Dear Townhome Owners.

At our last board meeting the board approved two additional projects for this year.

The first is the start of the roofing project.

This project is for roofs to be replaced on all the townhomes by the summer of 2014. The first year three buildings are to be completed, the first is 13254-13256, and the second is 13364-13372 and lastly 13374-13382.

Each year new bids will be sought to do an additional 2-3 buildings, the buildings will be re-inspected each year and done on as a most needed basis. The reason for this being a long term project is to avoid any special assessment. As each roof is completed we will replace the gutters on each unit also. The bid for this years project was awarded to Michael’s roofing company. The reason this company was selected is based on the price of the bid as well as the fact that there labor warranty was for 5 years versus the 1 year warranty provided by Prate roofing, making this bid the best value for the money. The scheduled start date for the roofs tentatively is 11-17-2008. Approximate completion date of 12-2-2008. This may impact the residents of these buildings access to their garages; we are currently working with the Umbrella Association to find placement locations for the dumpsters. Any further updates will be posted on our website, mywhisperinglake.com.

Please note:

While they are working on the roofs…If you have Dish for you television services you may not have service available, the roofers will try to keep the down time to a minimum. Once the new roof is completed they will place the dishes back on the roof and we will call Dish to come out hopefully the same day to re-calibrate the receivers.

The second project is the extensive repairs to our decks.

The projected start date for this project is 11-10-2008. The plan for this repair is to rebuild from the grid up 43 of the 84 decks. The remaining 41 decks will be repaired and all will have new stairs and extra support added. Our hope is for this project is that by completing the project in this way, we will not have to do any major repairs on the decks for ten years. This way they are not competing with the roofing project, allowing us to allocate the money in our budget to the roofs until they are completed in 2014. The only exception is for next year to re-stain all the decks, it was recommended to us to hold off staining the decks until after the new wood has time to settle and cure. A few of the decks either have gates of some sort or lights of some sort. It was decided by the board to replace these items because the owners have already spent the money on either lights or gates or both. If you would like to have either lights or a gate installed on your deck while Azteca Structures is on site you may contact Debbie Nissen at Berkson & sons at 847-498-6000. The price of a gate is $125.00 and the price of lights is $120.00. You can make arrangements with Debbie to pay for these items. We will need to have an answer on any lights or gates by 11/12/2008.  We ask you to please remove any items from your deck during this project, as we can not be held responsible for any items left. Each of your decks has been marked with a number on the right hand rail if it is being rebuilt from the floor up. A list is also available on our website- mywhisperinglake.com.

Next we ask you remember that we are no longer posting any notices on the mailboxes.

We have a new community bulletin board located to the left of the clubhouse entrance. It is strategically located so you can just about drive up to see the notices. Also, our own Les from ProPlanet.com is hosting our community website. Les does a great job of keeping the website current and informative. Everything from special meeting notices to meeting minutes to the community social calendar are featured on our site. Please check the site or the bulletin board or the latest news. Along the lines of communication, I just want to remind you that any official notices from the board or from Berkson will be on Berkson letterhead and mailed in a Berkson envelope. Any other flyers or letters not on Berkson Letterhead is not an official notice and may contain imperfect information.

Because of the magnitude of the projects being completed, I have taken some vacation time to be available to either of the project managers from Azteca or Michael’s Roofing during the week of - 11/17/2008. This will allow me to be here on the property when the roofers begin and be here for the rebuilding stage of the deck project. At the end of each of these projects the contractors are required to have a final walk through with me or a representative of Berkson & Sons prior to final payment. If you have any concerns as the projects are going on or once they are completed, please feel to call Debbie Nissen at Berkson or if you see me out on the property, please let us know. I may also be reached evenings after 6:00pm at 847-707-8752, or email me at jmr518@comcast.net.

Sincerely,

Ray Reilly

Ray Reilly

Townhome Board President

We hope that you will join us for future board meetings and be involved in the betterment of our community.

Our next three townhome board meetings are scheduled for:

Monday November 24, 2008 at 7:00 pm
Tuesday, December 23, 2008 at 7:00 pm
Monday , January 26, 09 at 7:00 pm - Annual Meeting & Election

Umbrella Association Monthly Meetings
Monday November 17, 2008 7:00 pm
Monday December 15,2008 at 7:00 pm
Monday January 19, 2009 at 7:00pm

www.MyWhisperingLake.com